E/SP3: JW								  December 27, 2005

MEMMORANDUM FOR:   GOES Data Collection System (DCS) Users

FROM:	   Kay Metcalf   GOES DCS Program Manager

SUBJECT:     Minutes of the 104th GOES DCS Technical Working

Group Meeting, November 9, 2005.

I.   Opening Remarks – Kay Metcalf, DCS Program Manager (NESDIS/DSD).

Kay opened the 104th meeting of the DCS Technical Working Group with a welcome to all and made mention of the large turnout for the Baltimore meeting.  She next introduced the NOAA support people: Letecia Reeves, Al Mcmath, Phil Whaley, herself, and Jim Wydick.  The TWG agenda was reviewed and accepted as is.  The current STIWG Chairman, Stan Brua of the Army Corps of Engineers was introduced to the audience.

II.   Satellite Telemetry Interagency Working Group (STIWG) Report – Stan Brua (USACE).

Stan Brua next presented the report for the previous days STIWG Meeting.  Charles Kazamir will be the 2006 STIWG Chairman.  DOMSAT funding is in place through September 2008, and the OFCM has paid the current DAMSAT bills.  He previewed the Emergency Data Distribution Network (EDDN) development with further details following.  He introduced Mark Bushnell as the contact person that is leading the DCPI effort that will result in new standards to ensure the continuity of the availability of the DCPI/RF band.  He mentioned that the STIWG is concerned that NESDIS has no formal mandates covering the DCS service. Therefore the STIWG is to elevate their concerns to the parent committee, the Subcommittee on Hydrology.  He came back to the EDDN and introduced Ernest Dreyer of the USGS who gave an historical review of the backup project.  Ernest explained how Charles Kazamir of the BLM Fire Center had an idea for networking existing DCS DRGS units to serve as an emergency backup to the Wallops CDA since a backup system did not exist.  Also the results of NOAA’s backup study resulted in a very costly system concept and a location that was considered to close to the existing Wallops site.  Additionally, it called for only Wallops personnel to man the backup site.  The USGS decided to purchase some DRGS units to provide emergency data processing at the Sioux Falls EROS Data Center.  The USGS then talked to NOAA who decided to work with the USGS to implement a basic emergency backup site at Sioux Falls.  A NOAA criterion for support is that data are to be made available to other DCS users.  An EDDN proposal was being generated and is almost complete.  Off the shelf (COTS) components will be used with the DRGS standard of DDS.  The initial system is to be just what is needed to receive and distribute DCS data but it will permit future expansion and development   Stan Brua referenced Rich Engstoms system in Rock Island that is a currently running system much like what is proposed for the EDDN.

.

Mark Bushnell next presented a review of how the DCPI system band was intended to function along with the inherent system limits.  The NTIA limitations that are placed on the DCS were also briefly mentioned and how these limitations restrain the system somewhat.  There are plans to write a proposal for a Small Business Innovative Research (SBIR) grant for DCPI development.  It is hoped that up to $75,000 could be awarded for a Phase 1 initial study followed by $300,000 that would support the Phase 2 development of prototype hardware.  The SBIR proposals are due in early 2006 with the awards to follow in June.  The Phase 1 study is expected to last for 6 months. There were plans for a DCPI teleconference that would be scheduled for the following week with many DCS users planning to participate.  Paul Tippett was to contact additional users to get everyone involved.

Larry Cedrone’s SHEF Code work was reference from yesterday’s meeting.  A wealth of SHEF Code information can be found at Weather.gov/os/whfs/shef.shtml.

The STIWG plans to have the next meeting in the spring in Ashville, NC or Sioux Falls, SD to be followed by one in the fall.

III.   NESDIS Management Report- Kay Metcalf, DCS Program Manager (NESDIS/DSD).

It was reported that NESDIS has been concentrating on the Emergency Data Distribution Network (EDDN), High Data Rate (HDR) assignments and the DCP filter study with narrower band transmission characteristics.  Kay introduced Letecia Reeves who was to present a report on the status of the HDR transition.

High Date Rate Transition-Letecia Reeves (NESDIS/DSD)

It was reported that currently there were 41 High Data Rate (HDR) operational channels in the DCS.  There are 7422 of the HDR DCPs are operating at 300 bps.  It was also reported that some of the recently purchased HDR demodulators have had to be used as 100 bps demod replacements.  Some of the 300 bps channel demods have been placed adjacent to 100bps demods but without any interference yet.  Kay explained the rational for doing this in spite of the appearance of violating transition plan guidelines.  Kay reported that all affected users were notified of the configuration changes.  There was some user anxiety that was expressed about using 300 bps demods next to the 100 bps units.  There was also mention of using mixed mode 100bps message traffic on the same channel as 100 bps traffic. Kay said that she is using 5 and 10 second windows, and is recommending pseudo binary code as a type of data compression to save DCS resources.  Users should update the PDTs and were reminded of the latency that exists in the way DAPS processes message data so they need to allow some time margin within the message window.  Some users mentioned that the latency seemed to be about 2 to 3 seconds.  A general discussion focused on the use of 5 second windows.  A vendor recommendation was made to make the standard message time reference be the time that the message arrives at the satellite.  This presentation is included with the minutes.

IV.   NESDIS Wallops/CDA Report – Al Mcmath (NESDIS/OSO)

It was reported that LRIT transmission of DCS data is now 100% on both GOES East and GOES West.  This provides possible data reception for those outside of the DOMSAT footprint.  Additionally, Wallops has increased the reliability of the broadband communications connection between the CDA and Suitland.  All of the DCS data are in the LRIT data stream now.  However, the system is in it early operational stages and lessons are still being learned.  The LRIT system latency has not yet been determined precisely.

A DCS risk assessment has been completed at the CDA and the plan was approved in August 2005.  Telnet users present problems for the Wallops DCS firewall because passwords have to go through the DAPS firewall.  The CDA DCS personnel have accepted the fact that the current DAPS will be here for awhile longer so they are trying to fortify the system.  They also will be testing DCS channel interference and monitoring system that uses a spectrum analyzer.  It was reported that a Booz Allen penetration test at the CDA was successfully completed.

Wallops is preparing for the addition of a 3rd operational spacecraft.  This is to satisfy South American users who lost some data during their recent hurricane season.  It is expected to have GOES 10 as a central spacecraft and GOES 11 and 12 for normal U.S. operations. However, when GOES N is launched, it will present the CDA with some antenna challenges. There is the upcoming NSOF move that will require movement of communication lines and presenting significant logistical challenges.  A new backup building is to be constructed at the Wallops CDA for satellite products such as WEFAX.  There have been some Telnet problems recently along with a firewall failure where there was no backup for the firewall.  This resulted in user log-in problems.

There was a vendor question about any backup pilot tone.  It was reported that the Wallops CDA used a signal generator at the Goddard Spaceflight Center backup site to demonstrate the concept and the setup worked from there.

There was a major GOES failure on October 31 due to a faulty power supply but that only affected imagery data and not DCS service.  Al also clarified the COOP emergency drill misunderstandings that resulted from the last TWG.  Due to the hurricanes this fall, the COOP drill has been postponed until some later date.

Phil Whaley of the Wallops CDA next gave a brief review of the GOES spacecraft control backup mechanisms that involve both NOAA and NASA supporting elements.

V.  DCS Ecuadorian Channel Interference- Lawrence Crippen/Sandra Wright (Joint Spectrum Center).

Larry Crippen presented presentation that summarized the work that was done in tracing down the DCS channel interference that has plagued the system for so long.  The Joint Spectrum Center started by going to the Wallops CDA and analyzing channel data to determine just what channels had interference.  In the midst of their investigation they had to temporarily stop in order to trace down the source of a new GVAR interferer.  They were able to get back to the DCS study during the summer 2005.  They found that DCS channel 266 had a constant interference signal and that some signals were only 1 Hz wide.  They also examined possible satellite generated RFI.  They examined a host of possible sources of interference such as wind profilers and other terrestrial sources. They were able to locate a problem transmitter within 150 feet that was interfering with channel 266.

The Joint Spectrum Center organized a team to go to Ecuador to search for interference sources that their sensors had identified.  The interfering RF transmitters all seemed to be located near volcanoes.  As it turned out the Ecuadorians have had seismic monitoring transmitters there for over 25 years monitoring volcanic activity.  The transmitters were only ½ watt power and were the same type as those used by Americans to monitor Mt. Saint Helens. The Ecuadorians have 71 volcanoes of which to be aware with some being active and others that are dormant.  There were instances of transmitters that were very difficult to find. The Ecuadorian government had allocated RF frequencies in a band from 401 to 402 MHz for seismic monitoring. The approach used by Larry Crippen was to repair a number of defective Ecuadorian transmitters and to set the frequencies outside the limits of the DCS band.  The Ecuadorian technicians do not think that they can get their data in a timely manner if they were to use the GOES DCS; therefore they want to continue using their local system.  It was noted that they have very poor Internet reliability.  It also was mentioned that there is the possibility that the United States will give Ecuador a DRGS facility that would allow them to migrate to the GOES DCS.  This presentation is included with the minutes.

VI.  DCS NTIA Matters - Paul Tippet (DOI/USGS/WRD)

The URL for reaching the NTIA via the Internet was given as:  www.ntia.doc.gov/osmhome/redbook/redbook.html .  It was reported that most agencies seem to have a frequency manager to promote the orderly use of their RF bands and that problems should be reported promptly to that person.  Paragraph 8.2.30 of the above document deals exclusively with interference.  Two actions were then recommended:

1. Report problems or incidences to the agency frequency manager.

2.  And next to report the incident further up the command chain if necessary to get action.

VI.  DCS Tsunami Monitoring - Bernard Kilonsky (University of Hawaii)
A presentation was made describing a Tsunami warning project that utilizes the GOES DCS.  In monitoring the Indian Ocean for tsunami events, on-site personnel as well as automated systems are employed.  A description of the monitoring system components was presented in which a network of GOES DCS DCP type stations is configured for monitoring any tsunami activity.  Utilization is also made of the GLOSS Program (Global Sea Level Observing System) for which the URL is http://www.pol.ac.uk/psmsl/programmes/gloss.info.html .  The ASCII format is used along with the GTS for retransmission.  Dramatic photos of an actual tsunami event near Sri Lanka were presented.  A graph of a tsunami event was shown as a function of time showing the first evidence of the tsunami onset.  IOC funding is expected to be forthcoming for future support of the monitoring activities and NOAA will be funding some of the gauges.  It was mentioned that they would like to have GOES 9 with the international channels to complete the area coverage.  The potential availability of GOES international channels for the network was the prime reason for today’s presentation.  (Wallops reported that the Fairbanks site would only need to have some DCS demodulators in order to receive that data.)  They are employing buoys that have very sensitive acoustic sensors for detecting tsunamis.  Their prediction models performed well in forecasting the warning area when they had sufficient source data.

VII. User Report Highlights

Mark Bushnell of the NOAA/NOS reported on monitoring tides and currents.  There are 35 tsunami sites deployed and operational.  There are also 37 hydrological stations in operation and a quick response buoy was recently deployed.

Ernest Dreyer of the USGS reported that the USGS has over 8000 DCPs in the U.S. and that 30% are HDR now.  He requested that a review of the HDR transition plan be included in the TWG agenda.  The USGS systems are distributed throughout the U.S.  Menlo Park, CA and Reston, VA are the two central sites that serve as backup systems.  Katrina served as a good test for the two sites and Reston performed as expected.

Tom Ley of the Colorado Division of Water Resources reported that they have a network of 720 gauging station but that they also use USGS data.  About 2/3 of the stations are HDR now and they plan to convert 50 more per year until all are HDR. He reported that they are pleased with the DCS HDR service.  Their Alert System provides warning to emergency managers of an impending event.

Paul-Emile Bergeran of Environment Canada reported that they now have 788 stations, with 146 of them HDR.  They emphasize water level measurements.  He expressed the need for a standard protocol between the DCP transmitter and the data logger.

Charles Kazimir of the NIFC/BLM reported on 450 weather stations that primarily provide fire weather services.  Overall, 1850 stations are maintained for other agencies as well.  They have some DCP firmware problems that are being corrected.  Their DRBS has been working well over the past few months.

Kolleen Shelly of the Forest Service reported that her office is in the middle of an efficiency study.  The fire in paradise program is in its 2nd year.  She reported that one 10 watt system had been installed in Guam and 3 stations in Puerto Rico along with one on Saint Croix.

Pete Lessing of the NDBC reported on the maintenance of 145 stations in their marine assets which includes 95 Buoys. They also are involved with tsunami support.  They are currently testing an HDR transmitter for buoys and will be trying it operationally in the spring.  They are working with the NOS for buoy conversion.  As an aside, he reported that Cuban immigrants had been living on one of their buoys.

Debra Braun represented the Climate Reference Network/NCDC in Ashville, NC.  There are now 80 stations out of total 120 planned.  The purpose is to describe weather variability and will employ redundant DCPs.  There will be an emphasis on temperature and precipitation measurements.

Stan Brua of the Baltimore District of the Army Corps of Engineers (ACE) reported that management oversight responsibility will be rotating every 2 years. Stan is overseeing about 3000 DCS sites currently of which 15% are HDR.  They have had problems with DCP timing errors.  He reported that the DCPs seemed to be reporting in the middle of the window but errors were still occurring.  The messages were 1.5 seconds in length within a 5 second window message from stations that had previously been working fine.  The possibility of the leap second GPS issue was thought to be a strong possibility.  Otherwise the various districts are converting to HDR at different rates.  There are 85 DCPs in the Baltimore District of which 10 are HDR.

Mike Barfield of the Saint Louis District/ACE reported on 10 major projects involving levees and dams.  They use a DRGS that is being up-graded and they also have an LRGS.  There were no major problems to report.  There are 17 HDR DCPs in the field and expect to have 25% of their DCPs HDR by January 2006 and they are switching out the 100 bps DCPs in block batches.

Jim Heil of the NWS reported that he is working on GOES-R requirements.  The NWS currently has about 400 DCPs and have plans to grow significantly in the future.  They are working to phase out the 100 bps units.

Larry Cedrone of the NWS/OHD Introduced Brian Jackson also of the NWG/OHD who is responsible for the Hydrometeorological Automated Data System (HADS) software.  The HADS program brings in DCS data and puts it into a standard format for NWS usage.  It was mentioned that multiple agencies and programs use the HADS data.  Larry and Ernest Dreyer of the USGS have developed a system on the HADS site that links to the USGS site for data sharing.  It was reported that the NWS Central Region has 30 platforms for the Great Lakes Observing System (GLOS) for meteorological data.

Kay next mentioned that some of the 100 bps channels are becoming sparsely populated.  She said that she would like to compress them by moving users into these channels.

Next Meeting

The next meeting is to coincide with the next STIWG that is to be a West meeting with Sioux Falls, SD being a strong possibility.